# COSC 370 VPN Project Materials

# Project Timeline Checklist

## Week 1: April 15–21 — Research & Planning

• Understand how VPNs work (tunneling, encryption, protocols like IPSec or OpenVPN)

• Choose at least 1 technical article from IEEE, ACM, or Google Scholar

• Run the VPN simulation starter code from ChatGPT

• Divide group responsibilities (research, coding, slides, report)

## Week 2: April 22–28 — Implementation & Drafting

• Add features to the VPN simulation (routing flow, user input, optional animation)

• Start drafting slides (Intro → VPNs → How your sim works → Demo → Conclusion)

• Begin project report draft — intro + literature review + goals

• Document your implementation code with comments

## Week 3: April 29–May 5 — Finalizing & Practice

• Finalize presentation slides

• Finalize and test simulation

• Finalize project report

• Practice presentation as a group (aim for 20 minutes)

• Include group contribution section in report

• Back everything up (code, slides, report, article PDFs)

# Report Outline (5–10 Pages)

## Title Page

• Project title: “Virtual Private Networks: Concepts and Simulation”

• Course info, group members, date

## Introduction

• What is a VPN?

• Why is it important?

• What are you demonstrating in your simulation?

## Background / Literature Review

• Summarize 1–2 technical articles you read

• Key ideas: VPN tunneling, encryption, protocols (IPSec, PPTP, etc.)

## Implementation

• Describe your simulation (what it does, how it works)

• Tech used: Python, Tkinter, AES encryption

• Show screenshots if possible

• Code explanation — how tunneling and encryption are modeled

## Results & Evaluation

• What does your sim show clearly?

• Any limitations or future improvements?

• What did you learn from it?

## Group Roles / Contributions

• Who did what (coding, research, slides, writing)

• Reflection on teamwork

## Conclusion

• Summary of what was achieved

• Importance of VPNs in modern networks

## References

• Format in APA, MLA, or IEEE

• Include any technical articles, textbooks, and tools used